# SKILL / JOB RECOMMENDER APPLICATION

# PROJECT REPORT

Skill /Job Recommender Application

- INTRODUCTION

  - Project Overview

  - Purpose

- LITERATURE SURVEY

  - Existing problem

  - References

  - Problem Statement Definition

- IDEATION & PROPOSED SOLUTION

  - Empathy Map Canvas

  - Ideation & Brainstorming

  - Proposed Solution

  - Problem Solution Fit

- REQUIREMENT ANALYSIS

  - Functional Requirements

  - Non-Functional Requirements

- PROJECT DESIGN

  - Data Flow Diagrams

  - Solution & Technical Architecture

  - User Stories

- PROJECT PLANNING & SCHEDULING

  - Sprint planning & Estimation

  - Sprint Delivery Schedule

  - Reports from JIRA

- CODING & SOLUTIONING

  - Feature 1

  - Feature 2

  - Database Schema (if Applicable)

- TESTING

  - Test Cases

  - User Acceptance Testing

- RESULTS

  - Performance Metrics

- ADVANTAGES & DISADVANTAGES

- CONCLUSION

- FUTURE SCOPE

- APPENDIX

Source code, Github & Project Demo link

## INTRODUCTION

Having lots of skills but wondering which job will best suit you? Don’t need to worry! We have come up with a skill recommender solution through which the fresher or the skilled person can log in and find the jobs by using the search option or they can directly interact with the chatbot and get their dream job.

## Project Overview

There has been a sudden boom in the technical industry and an increase in the number of good start-ups. Keeping track of various appropriate job openings in top industry names has become increasingly troublesome. This leads to deadlines and hence important opportunities being missed. Through this research paper, the aim is to automate this process to eliminate this problem. To achieve this, IBM cloud services like db2, Watson assistant, cluster, Kubernetes have been used. A hybrid system of Content-Based Filtering and Collaborative Filtering is implemented to recommend these jobs. The intention is to aggregate and recommend appropriate jobs to job seekers, especially in

the engineering domain. The entire process of accessing numerous company websites hoping to find a relevant job opening listed on their career portals is simplified. The proposed recommendation system is tested on an array of test cases with a fully functioning user interface in the form of a web application. It has shown satisfactory results, outperforming the existing systems. It thus testifies to the agenda of quality over quantity.

## Purpose

With an increasing number of cash-rich, stable, and promising technical companies/startups on the web which are in much demand right now, many candidates want to apply and work for these companies. They tend to miss out on these postings because there is an ocean of existing systems that list millions of jobs which are generally not relevant at all to the users. There is an abundance of choices and not much streamlining. On the basis of the actual skills or interests of an individual, job seekers often find themselves unable to find the appropriate employment for themselves. This system, therefore, approaches the idea from a data point of view, emphasizing more on the quality of the data than the quantity.

## LITERATURE SURVEY

  - Existing Problem

Existing system is not very efficient, it does not benefit the user in maximum way, so the proposed system uses ibm cloud services like db2, Watson virtual assistant, cluster, kubernetes and docker for containerization of the application.

    - In this section, we describe our framework for job recommendation. We narrow down the scope and focus on recommendation of job vacancies for Information Technology (IT) professionals acting in the Brazilian market. The proposed framework is composed by three stages: data collection, data preparation and recommendation.

    - we select a group of the nearest job offers based on the distance to that profile (job matching). In the case of TF-IDF representation, we use the cosine distance while for word embeddings, we use the relatively new Word Mover’s Distance (WMD) [Kus15]. Once retrieved the top ”k” job offers for the profile, we sort them in descending order based on the inverse of this distance (ranking)

    - To perform job offers scraping, we created a list of keywords from the IT industry and used them as search terms. For each keyword, we search all the related job offers using Catho’s search engine and save the retrieved results in our database; thus, the content’s quality is highly related to the quality of the Catho’s search engine.

    - we retrieved data from job search sites using only IT keywords, there were still some job offers that do not correspond to this field, then, the first step in this phase is filtering out job offers that do not belong to the IT field. To achieve this, we use a dictionary of weighted IT terms to match each job offer in its document-like format.

    - Once job offers and profiles are filtered, the second step is text preprocessing. In this task, we perform stop words removal, tokenization and lemmatization for the Portuguese language.

    - The third step, feature representation, aims to represent these documents (job offers and profiles) as vector space models. For this purpose, we adopted two approaches: word embeddings and TF-IDF. The latter technique does not require so much effort to be implemented unlike the former.

## References

1] Fabian Abel, András Benczúr, Daniel Kohlsdorf, Martha Larson, and Róbert Pálovics. RecSys challenge 2016: Job recommendations. In Proceedings of the 10th ACM conference on Recommender Systems, pages 425–426, 2016.

[2] Fabian Abel, Yashar Deldjoo, Mehdi Elahi, and Daniel Kohlsdorf. RecSys challenge 2017: Oﬄine and online evaluation. In Proceedings of the eleventh ACM Conference on Recommender Systems, pages 372–373, 2017.

[3] Charu C. Aggarwal. Recommender systems. Springer, 2016.

[4] Shibbir Ahmed, Mahamudul Hasan, Md. Nazmul Hoq, and Muhammad Abdullah Adnan. User interaction analysis to recommend suitable jobs in career-oriented social networking sites. In 2016 International Conference on Data and Software Engineering (ICoDSE), pages 1–6. IEEE, 2016.

[5] Shaha T. Al-Otaibi and Mourad Ykhlef. A survey of job recommender systems. International Journal of Physical Sciences, 7(29):5127–5142, 2012.

[6] Nikolaos D Almalis, George A Tsihrintzis, and Evangelos Kyritsis. A constraint-based job recommender system integrating FoDRA. International Journal of Computational Intelligence Studies, 7(2):103–123,2018.

[7] Dhruv Arya, Viet Ha-Thuc, and Shakti Sinha. Personalized federated search at linkedin. In Proceedings of the 24th ACM International on Conference on Information and Knowledge Management, pages 1699–1702, 2015.

[8] Jack Bandy. Problematic machine behavior: A systematic literature review of algorithm audits. Proceedings of the ACM on Human-Computer Interaction, 5(CSCW1):1–34, 2021.

[9] Shivam Bansal, Aman Srivastava, and Anuja Arora. Topic modeling driven content based jobs recommendation engine for recruitment industry. Procedia computer science, 122:865–872, 2017.

[10] Mathieu Bastian, Matthew Hayes, William Vaughan, Sam Shah, Peter Skomoroch, Hyungjin Kim,Sal Uryasev, and Christopher Lloyd. LinkedIn skills: large-scale topic extraction and inference. In

Proceedings of the 8th ACM Conference on Recommender systems, pages 1–8, 2014.

## Problem Statement Definition

| Problem Statement (PS) | I am (User) | I’m trying to | But | Because | Which makes me feel |
| --- | --- | --- | --- | --- | --- |
| PS-1 | A user who is unemployed | Get a job in the mentioned domain with a reasonable package | Many jobs are not matching with my skillset | Not sure what the companies are looking for in a candidate | Not really updated or qualified |
| PS-2 | A user who is looking for a career change or field change | Explore various domains and find a good job | I am not fully aware of the various domains available. | There are not many platforms to get enough knowledge about the domains | Far back in my knowledge of the opportunities available with no exposure |
| PS-3 | An employed person aiming for a higher position or post | Aiming for a better job or a job with higher package in a higher position. | I am over qualified for few jobs and under qualified for few jobs | The job opportunities available are not all of the same position or capacity | There is a very little chances for me to get promoted in a particular domain or place |

## IDEATION AND PROPOSED SOLUTION

  - Empathy Map Canvas

## 1.1Ideation & Brainstorming

## Proposed Solution

- PROBLEMSTATEMENT:

Dealing with the enormous amount of recruiting information on the Internet, a job seeker always spends hours to find useful ones. Many times, people who lack industry knowledge are unclear about what exactly they need to learn in order to get a suitable job for them. We address the problem of recommending suitable jobs to people who are seeking a new job. We formulate this recommendation problem as a supervised machine learning problem.

- IDEA/SOLUTIONDESCRIPTION:

The goal is to compile and propose suitable employment to job searchers, particularly in the engineering field. It is no longer necessary to visit various firm websites in search of an appropriate job listing on each one's career portal

- NOVELTY/UNIQUENESS:

Based on the user's previous queries, it cannot provide anything unexpected. The system offers a wide range of applications that can be utilised to strengthen and perfect it. In other words, it is possible to do away with the onetime configuration step or process required to fetch employment from a specific new organisation.

- SOCIAL IMAPACT/CUSTOMER SATISFACTIO:

Social networking sites are regarded by human resources professionals as a key tool for successfully and efficiently disseminating information about job searchers and posting job listings. In the information era, social networking sites are the most widely used and significant online communication platform where individuals may exchange private information and establish professional connections. Additionally, job seekers are perusing their social networking accounts in search of simple, affordable job postings

- BUSINESS MODEL:

Networking sites are simple to use, provide access to a large number of job postings, and allow job seekers to avoid paying for printed newspapers, saving them money. The interview process is cut-short into efficient and effective method because of the online flow of the recruitment that saves the business entities of both recruiters and the candidate.

- SCALABILITY OF SOLUTION:

Because of the objective of this application is to provide a platform to suggest offers so that the demand of this application will be flexible and scalable to the increasing social and business impact

## Problem Solution Fit

- REQUIREMENT ANALYSIS

## Functional Requirements:

Following are the functional requirements of the proposed solution.

| FR No. | Functional Requirement (Epic) | Sub Requirement (Story / Sub-Task) |
| --- | --- | --- |
| FR-1 | User Registration | Registration through Form. Registration through Gmail. Registration through Application. |
| FR-2 | User Confirmation | Confirmation via Email. Confirmation via OTP. |
| FR-3 | User Login | Login using credentials. |
| FR-4 | User Application | Search for desired company. |
| FR-5 | User Profile | Complete user profile by providing personal details. |
| FR-6 | User Application | User applies for the desired company. |

## Non-functional requirements:

Following are the non-functional requirements of the proposed solution.

| FR No. | Non-Functional Requirement | Description |
| --- | --- | --- |
| NFR-1 | Usability | - User-Friendly Application. |
| NFR-2 | Security | - End-to-End Encryption. |
| NFR-3 | Reliability | - Based on personalised skill sets. |
| NFR-4 | Performance | - Analysing the skill sets of the user to ensure our recommendations reach them better. |
| NFR-5 | Availability | - 24/7 chatbot support✓ 24/7 chatbot support. |
| NFR-6 | Scalability | - Reaching the on-scale requirement of the user. |

## PROJECT DESIGN

  - Data flow diagrams:

A Data Flow Diagram (DFD) is a traditional visual representation of the information flows within a system. A neat and clear DFD can depict the right amount of the system requirement graphically. It shows how data enters and leaves the system, what changes the information, and where data is stored.

## Solution Technology Architecture:

The deliverable shall include the architectural diagram as below

| 1. | User Interface | How user interacts with application e.g. Web UI, Mobile App, Chatbot etc. | HTML, CSS, JavaScript / Angular Js /ReactJ setc. |
| --- | --- | --- | --- |
| 2. | Developing Interface | Developing application for the task | Java /Python |
| 3. | Voice Assistance | Voice commands instead of typing. | IBM Watson STT service |
| 4. | Chatbot Assistance | Conversational Interface | IBM Watson Assistant |
| 5. | Database | Data Type, Configurations etc. | MySQL, NoSQL, etc. |
| 6. | Cloud Database | Database Service on Cloud | IBMDB2, IBM Cloudant etc. |
| 7. | File Storage | File storage requirements | IBM Block Storage or Other Storage Service or Local File system |
| 8. | Machine Learning Model | Purpose of Machine Learning Model | Object Recognition Model, etc. |
| 9. | Infrastructure (Server/Cloud) | Application Deployment on Local System /Cloud Local Server Configuration: Cloud Server Configuration: | Local, Cloud Foundry, Kubernetes, etc. |

## User Stories

Use the below template to list all the user stories for the product.

| User Type | Functio nal Requir ement | User Story Num ber | User Story / Task | Acceptance criteria | Priorit y | Release |
| --- | --- | --- | --- | --- | --- | --- |
| Customer (Mobile user) | Registration | USN-1 | As a user, I can register for the application by entering my email, password, and confirming | I can access my account / dashboard | High | Sprint1 |
|  |  |  | my password. |  |  |  |
|  |  | USN-2 | As a user, I will receive | I can receive | High | Sprint1 |
|  |  |  | confirmation email once I | confirmation |  |  |
|  |  |  | have registered for the | email & click |  |  |
|  |  |  | application | confirm |  |  |
|  |  | USN-3 | As a user, I can register for the application through Facebook | I can register & access the dashboard with Facebook | Low | Sprint2 |
|  |  |  |  | Login |  |  |
|  |  | USN-4 | As a user, I can register | I can receive | Mediu | Sprint1 |
|  |  |  | for the application | confirmation | m |  |
|  |  |  | through Gmail | email & click |  |  |
|  |  |  |  | confirm |  |  |
|  | Login | USN-5 | As a user, I can log into | I can access | High | Sprint1 |
|  |  |  | the application by | my account / |  |  |
|  |  |  | entering email & | dashboard |  |  |
|  |  |  | password |  |  |  |
|  | Dashboard | USN-6 | Create a model set | Assign that group to the appropriate roles on the Roles page. | High | Sprint1 |
|  |  |  | that contains those |  |  |  |
|  |  |  | models, then assign |  |  |  |
|  |  |  | it to a role. |  |  |  |

| Customer (Web user) | Identity- Aware | USN-7 | Open, public access, User- authenticated access, Employeerestricted access. | Company public website. App running on the company intranet. App with access to customer private information. | High | Sprint1 |
| --- | --- | --- | --- | --- | --- | --- |
| Customer Care Executive | Communicati on | USN-8 | A customer care executive is a professional responsible for communicating the how's and why's regarding service expectations within a company. | For how to tackle customer queries. | Mediu m | Sprint1 |
| Administrat or | Device manage ment | USN-9 | You can Delete/Disable/Enable devices in Azure Active Directory but you cannot Add/Remove Users in the directory. | Ease of use. | Mediu m | Sprint1 |

## PROJECT PLANNING AND SCHEDULING

Sprint Planning and Examination

| Title |  | Description |
| --- | --- | --- |
| Literature Survey and Gathering | Information | Gathering Information by referring the technical papers, research publications etc |
| Prepare Empathy Map |  | To capture user pain and gains Prepare List of Problem Statement |
| Ideation |  | Prioritise a top 3 ideas based on feasibility and Importance |
| Proposed Solution |  | Solution include novelty, feasibility, business model, social impact and scalability of solution |
| Problem Solution Fit |  | Solution fit document |
| Solution Architecture |  | Solution Architecture |
| Customer Journey |  | To Understand User |
|  |  | Interactions and experiences with application |
| Functional Requirement |  | Prepare functional Requirement |
| Data flow Diagrams |  | Data flow diagram |
| Technology Architecture |  | Technology Architecture diagram |
| Milestone & sprint delivery plan |  | Activity what we done & further plans |
| Project Development Delivery of sprint 1,2,3 & 4 |  | Develop and submit the developed code by testing it |

  - Sprint delivery schedule

| SPRINT | TASK | MEMBERS |
| --- | --- | --- |
| SPRINT 1 | Create Registration page , login page , Job search portal , job apply portal in flask | Vasagan Silambarasan K Karthik S Chakravarthy K |
| SPRINT 2 | Connect application to ibm db2 | Vasagan Silambarasan K Karthik S Chakravarthy K |
| SPRINT 3 | Integrate ibm Watson assisstant | Vasagan Silambarasan K Karthik Chakravarthy K |
| SPRINT 4 | Containerize the app and deploy the application in ibm cloud | Vasagan Silambarasan K Karthik S Chakravarthy K |

## Reports from JIRA:

Average Age Report.

Created vs Resolved Issues Report. Pie Chart Report.

Recently Created Issues Report. Resolution Time Report.

Single Level Group by Report. Time Since Issues Report.

Time Tracking Report.

# CODING & SOLUTIONING

from flask import Flask , render_template , request, session

import ibm_db

import re

app = Flask(_name_)

app.secret_key = 'a'

conn = ibm_db.connect("DATABASE=bludb;HOSTNAME=6667d8e9-9d4d-4ccb-ba32-21da3bb5aafc.c1ogj3sd0tgtu0lqde00.databases.appdomain.cloud;PORT=30376;SECURITY=SSL;SSLServiceCertificate=DigiCertGlobalRootCA.crt;UID=wmx93883;PWD=uQM2V5K7w8G0j4IK",'','')

@app.route('/login',methods=['GET','POST'])

def login():

global userid

msg="  "

if request.method == 'POST' :

name = request.form['name']

password = request.form['password']

sql = "SELECT * FROM USER WHERE name =? AND password=?"

stmt = ibm_db.prepare(conn, sql)

ibm_db.bind_param(stmt,1,name)

ibm_db.bind_param(stmt,2,password)

ibm_db.execute(stmt)

account = ibm_db.fetch_assoc(stmt)

print (account)

if account:

session['loggedin'] = True

session['id'] = account['name']

userid=  account['name']

session['name'] = account['name']

msg = 'Logged in successfully !'

return render_template('welcome.html', msg = msg)

else:

msg = 'Incorrect name / password !'

return render_template('login.html', msg = msg)

@app.route('/', methods =['GET', 'POST'])

def register():

msg =" "

if request.method == 'POST' :

name = request.form['name']

email = request.form['email']

password = request.form['password']

rollno = request.form['rollno']

sql = "SELECT * FROM USER WHERE name =?"

stmt = ibm_db.prepare(conn, sql)

ibm_db.bind_param(stmt,1,name)

ibm_db.execute(stmt)

account = ibm_db.fetch_assoc(stmt)

print(account)

if account:

msg = 'Account already exists !'

elif not re.match(r'[^@]+@[^@]+\.[^@]+', email):

msg = 'Invalid email address !'

elif not re.match(r'[A-Za-z0-9]+', name):

msg = 'name must contain only characters and numbers !'

else:

insert_sql = "INSERT INTO  USER VALUES (?, ?, ?, ?)"

prep_stmt = ibm_db.prepare(conn, insert_sql)

ibm_db.bind_param(prep_stmt, 1, name)

ibm_db.bind_param(prep_stmt, 2, email)

ibm_db.bind_param(prep_stmt, 3, rollno)

ibm_db.bind_param(prep_stmt, 4, password)

ibm_db.execute(prep_stmt)

msg = 'You have successfully registered !'

return render_template('login.html',msg=msg)

elif request.method == 'POST':

msg = 'Please fill out the form !'

return render_template('register.html', msg = msg)

if _name_ == '_main_':

app.run()

IBM  Watson(ChatBot Service):

<script>

window.watsonAssistantChatOptions = {

integrationID: "ff946d70-3717-4f9b-ab79-a23fe39326b9", // The ID of this integration.

region: "us-south", // The region your integration is hosted in.

serviceInstanceID: "ae4661b5-f345-47b1-a3cc-89cc1561a5bf", // The ID of your service instance.

onLoad: function(instance) { instance.render(); }

};

setTimeout(function(){

const t=document.createElement('script');

t.src="https://web-chat.global.assistant.watson.appdomain.cloud/versions/" + (window.watsonAssistantChatOptions.clientVersion || 'latest') + "/WatsonAssistantChatEntry.js";

document.head.appendChild(t);

});

</script>

- TESTING

Test Cases:

We tested for various validations. Tested all the features with using all the functionalities. Tested the data base storage and retrieval feature too.

Testing was done in phase 1 and phase 2, where issues found in phase1 were fixed and then tested again in phase2.

## User Acceptance Testing:

Real world testing was also done, by giving to remote users and asking them to use the application. Their difficulties were fixed and tested again until all the issues were fixed.

## RESULTS

- ADVANTAGES AND DISAVANTAGES

ADVANTAGE :

- It helps candidates to search the job which perfectly suites them and make them aware of all the job openings.

- It help recruiters of the company to choose the right candidates for their organizations with appropriate skills.

- Since it is cloud application, it does require any installation of software and is portable.

DISADVANTAGE:

- It is costly.

- Uninterrupted internet connection is required for smooth functioning of application

## CONCLUSION

we have used ibm cloud services like db2, cloud registry, kubernetes , Watson assistant to create this application , which will be very useful for candidates who are searching for job and as well as for the company to select the right candidate for their organization.

## FUTURE SCOPE

Future directions of our work will focus on performing a more exhaustive evaluation considering a greater amount of methods and data as well as a comprehensive evaluation of the impact of each professional skill of a job seeker on the received job recommendation. We can use machine learning techniques to recommend data in a efficient way.

## APPENDIX

Github link : https://github.com/IBM-EPBL/IBM-Project-3965-1658675753

Project Demonstration link:  https://youtu.be/AusYGqJcd1Q